TEAM 04 | RADAR SAMPAH

# Team 04 Miro Reflection Speaking Notes - Radar Sampah

Version 3.0 | 15 August 2026

# Team reflection (about five minutes)

Hi everyone. I will lead our short reflection on the Radar Sampah demo. I will

read one point from each Miro column, then invite each teammate to add one

short comment. The aim is to learn, not blame.

## What will we stop doing?

We will stop leaving decisions in private messages, changing data boundaries

without telling the team and calling a demo detection a real result. We will

also stop delaying safe integration because of small cleanup or missing checks.

## What will we start doing?

We will start with a clear owner and next action. We will use branch, quick

review, merge, integrated test and deploy. We will check source, broad-location

rules and demo wording before each release.

## What will we continue doing?

We will continue sharing progress kindly, helping when someone is stuck and

using synthetic/public data, accessible list fallbacks and simple limits.

# Huang Guan - personal reflection (about two minutes)

As PM, I helped the team move from an earlier marine idea to a working

Radar Sampah flow. I coordinated branches, Render, documents, evidence and the

safety boundary. The hard part was keeping the product story and implementation

aligned while the scope changed.

I learned that short checks are better than long promises. My SMART goal is:

by the next studio, I will review each active branch within 24 hours, record a

decision and run one integrated test after each merge. I will keep every active

task linked to an owner and next action.