TEAM SOCIAL CONTRACT

| Project Title: | HealthFirst: Transforming Physical Examination Data into Actionable Health Insights |
| --- | --- |
| Team Members: | Huang Guan - Project Manager Hnin Darli Myint Myat - Data Analysis and Visualisation Qian Jiang - UI/UX Design Benshuai Su - Backend and LLM Chatbot Chong Junn Keith - Backend Python / DB Schema Hanxia Li - Frontend HTML/CSS |

Purpose:

This social contract defines how our team will collaborate, communicate, and work together throughout the PGIE project. We commit to creating an inclusive, respectful, and productive environment where every member contributes their skills and supports the success of the project.

# Section 1: Our Shared Goal

| Shared Goal | To develop a user-friendly web application that transforms physical examination reports into personalized health risk assessments and actionable recommendations, empowering Malaysian adults to take proactive steps toward better health outcomes. We aim to combine open health datasets with intuitive data visualization to make health data accessible and meaningful for everyday users. |
| --- | --- |

# Section 2: Our Team Values

| Value | What it Means | How We Demonstrate It |
| --- | --- | --- |
| Respect | We value each other's time, ideas, experiences, and contributions. | We listen without interrupting, provide constructive feedback, arrive prepared for meetings, and honour agreed commitments. |
| Well-being | We recognise that preventing burnout and maintaining the momentum produces better outcomes than overwork. | We respect each other's schedules, avoid unnecessary last-minute work or mid-night pings, and support teammates during busy periods. |
| Collaborative Communication | We communicate openly and work together toward shared goals. | We actively share ideas, progress, and concerns, listen to different perspectives, and provide constructive feedback and support. |
| Accountability | We take ownership of our responsibilities. | Complete agreed tasks on time and communicate early about blockers or delays. |
| Continuous Learning | We support individual and team growth. | We share knowledge, learn across roles, and support each other in developing new skills. |
| Adaptability | We are open to change and improvement. | Respond positively to feedback and adjust our approach when requirements change. |
| Inclusivity | We believe everyone has an equal opportunity to contribute. | We encourage participation and consider everyone's input before major decisions. |

# Section 3: Our Working Agreement

| Agreement Domain | Core Rule / Policy |
| --- | --- |
| Communication | We will respond to team messages within 12 hours on weekdays. WhatsApp will be used for daily communication and urgent matters, while Teams will be used for formal discussions, file sharing, and mentor communication. |
| Attendance & Punctuality | Members should notify the team at least 2 hours before a meeting if unable to attend, except emergencies, and provide their work updates via chat or email beforehand. Absent members are responsible for catching up on discussions, decisions, and assigned actions afterwards. |
| Support | We will support each other, share useful information, and ask for help early when we face difficulties. |
| Deadlines | We will complete all assigned tasks at least 1 day before the official deadline. If there is a delay, we will inform the team as soon as possible. |
| Daily Communication | We will briefly share what we have completed, what we will do next, and any problems we are facing on WhatsApp group chat. |
| Adhoc Face to Face Meetings | We may meet before or after studio sessions based on the team's availability to discuss project progress and issues requiring further discussion. |
| Weekly Meeting | A weekly team meeting will be held every Saturday from 2–3 PM, either virtually or face-to-face as agreed by the team. |
| Decision Making | We will discuss important decisions as a team. If we cannot reach an agreement, we will make the final decision by majority vote. |

# Section 4: Individual Growth Goals

| Team Member Name | Current Role / Strengths | Personal Learning Goal (Stretch Focus) | Team Action to Support Goal |
| --- | --- | --- | --- |
| Huang Guan | Project Manager | Strengthen agile project leadership, risk management, and AI project coordination while improving stakeholder communication. | Lead sprint planning, task prioritization, and client meetings, with regular team feedback on leadership and project management decisions. |
| Hnin Darli Myint Myat | Data Analysis and Visualisation | Gain hands-on experience in the end-to-end product cycle and team collaboration in an industry setting. | Encourage active collaboration and idea sharing, with constructive feedback from the team and mentors to validate ideas throughout the project. |
| Chong Junn Keith | Backend Python / DB Schema | Gain hands-on experience in AI integration & database | Pair with AI lead on OpenAI/HuggingFace API implementation. |
| Qian Jiang | UI/UX Design / Figma | Master Flutter state management & cross-platform deployment | Assign primary lead on Flutter front-end architecture with weekly peer review support. |
| LiHanXia | Frontend HTML/CSS | Lead client-facing requirement workshops & stakeholder presentations | Designated as Primary Liaison for non-profit stakeholder syncs and UAT feedback sessions. |
| Benshuai Su | Backend and LLM chatbox | Experience the development process and gain industry experience | We will attend meetings, communicate clearly, complete tasks on time, share progress regularly, and support each other when problems arise. |

# Section 5: Accountability & Review Schedule

#### 5.1 Governance Protocols

Roles & Responsibilities
Team Lead / Project Manager : Coordinates the team, facilitates meetings and decision-making, monitors project progress and workload, and supports the resolution of blockers or conflicts. The Team Lead facilitates and coordinates rather than making decisions independently, except where the agreed tie-breaking process applies.

Team Members : Take ownership of assigned tasks, maintain progress updates, communicate blockers early, participate in team discussions and decisions, and support other members through collaboration and knowledge sharing.

Decision Logging
All decisions made in weekly meetings, studio discussions, and mentor consultations will be minuted by a rotating note-taker and stored in the Project Governance Portfolio(PGP) within 24 hours. Any decision that changes scope, requirements, or priorities must also be reflected on the LeanKit board on the same day, so that the board remains the single source of truth for what the team is building.

Task Ownership
Every LeanKit card must have exactly one primary owner responsible for its completion and status. Tasks are never assigned to "the team." A card without a named owner cannot move into the In Progress column.

Delay & Blocker Escalation
Any member who cannot meet an agreed deadline must raise it in the WhatsApp group as soon as they become aware — not on the deadline itself. Once raised, the team will decide within 24 hours whether to reallocate the task, reduce its scope, or extend the deadline. A blocker that remains unresolved for 48 hours is automatically added to the weekly meeting agenda.

Contribution Monitoring
The Project Lead reviews the LeanKit board at each weekly meeting to ensure work is distributed fairly and identify underperformance or unequal contribution. Concerns will first be addressed through constructive feedback and support. If the issue continues, a written improvement plan with clear milestones and a timeline will be agreed upon. Repeated unresolved issues may be escalated to the academic mentor or Unit Coordinator with documented evidence.

Tie-Breaking
Where a majority vote results in a tie, the decision defers to the member who owns that domain (for example, technical architecture decisions defer to the Backend Lead, interface decisions to the UI/UX Lead). Where no clear domain owner exists, the Project Lead holds the deciding vote.

Channel Discipline
WhatsApp is used for daily updates, quick questions, and urgent matters. Teams is used for file sharing, formal discussion threads, and mentor communication. Decisions reached in either channel are only binding once minuted and reflected in LeanKit.

#### 5.2 Conflict Resolution Pathway

We resolve disagreements internally before seeking external intervention. Each stage has a time limit so that unresolved issues surface rather than accumulate.

| Stage | Action | Time Limit |
| --- | --- | --- |
| 1 | Direct 1:1 conversation between the members involved | 1 days |
| 2 | Raised with the Project Lead for facilitated discussion | 2 days |
| 3 | Brought to a full-team retrospective for mediation, with the agreed resolution minuted | Next scheduled retrospective |
| 4 | Escalated to the academic mentor or Unit Coordinator | If Stage 3 does not resolve the issue |

Any member may escalate directly to Stage 3 or Stage 4 if the issue involves wellbeing, respect, or a breach of the values in Section 2. Escalation is treated as a legitimate use of this process, never as disloyalty to the team.

# Section 6: Team Sign-off & Commitment

Example Only. By signing below, we commit to upholding these agreements, supporting one another's professional and technical growth, holding each other accountable with empathy, and iterating on our collaboration as we build IT for Social Good product for PGIE.

| Member Name & Role | Signature | Date |
| --- | --- | --- |
| Member 1: Huang Guan - Project Manager | HUANG GUAN | 01/ 08 / 2026 |
| Member 2: Hanxia Li - Frontend HTML/CSS | LIHANXIA | 01 / 08/ 2026 |
| Member 3:Chong Junn Keith - Backend Python / DB Schema | JUNNKEITH | 01/ 08 / 2026 |
| Member 4: Qian Jiang - UI/UX Design | QianJiang | 01 / 08/ 2026 |