TEAM 04 | DIVESAFE MY

# Team 04 Miro Reflection Speaking Notes - DiveSafe MY

Version 2.0 | 15 August 2026

# Team reflection (about five minutes)

Hi everyone. I will lead our short reflection on the DiveSafe MY MVP. I will

read one point from each Miro column, then invite each teammate to add one

short comment. The aim is to learn from the work, not to blame anyone.

## What will we stop doing?

We will stop leaving work until the deadline, keeping decisions in private

messages and changing the database or recognition idea without telling the

team. We will also stop treating small cleanup or missing automated checks as

reasons to delay a safe merge. Most importantly, we will stop writing a demo

suggestion as if it were a verified species result.

## What will we start doing?

We will start with a clear owner and next action. We will use branch, quick

review, merge, integrated test and deploy. We will check source, location

precision and safety wording before a demo. We will raise blockers early and

keep the site, species and briefing wording in one shared place.

## What will we continue doing?

We will continue sharing progress in a friendly way, reviewing one another's

work and helping when someone is stuck. We will keep synthetic/public data,

source links, accessible list fallbacks and simple non-enforcement wording.

I will now ask each member to explain one card briefly. We can keep the answers

short and leave follow-up questions for the group discussion.

# Huang Guan - personal reflection (about two minutes)

As PM, I helped the team move from the marine idea to a working DiveSafe flow.

I coordinated the deck, GitHub branches, Render deployment, database checks,

Drive migration and final safety wording. The difficult part was keeping the

product direction, code and documents aligned while the idea changed.

I learned that short evidence checks are better than long promises. I also

learned to record a decision when it is made, not at the end of the week.

My SMART goal is: by the next studio, I will review each active branch within

24 hours, record the decision and run one integrated test after every merge. I

will keep each active task linked to an owner and next action. I will continue

using a supportive PM tone, and I will improve early follow-up when a change

affects the whole team.