TEAM 04 | RADAR SAMPAH

# Radar Sampah Work Plan and Handover

Version 3.0 | 15 August 2026

Use synthetic or public data only. All results are illustrative.

# Goal

Deliver one simple marine-litter demo on Render:

Report -> Recognize -> Heatmap -> Join mission -> Evidence -> Progress

# Ownership

| Area | Owner | Handover evidence |
| --- | --- | --- |
| Scope and release | Huang | decision log, links and smoke test |
| Sources and context | Hnin | source URLs, dates and area limits |
| Frontend/accessibility | Qian | workflow test and browser check |
| API and validation | LiHanXia | Flask tests and API examples |
| Database | Keith | schema, Render variable and read-back |
| Recognition boundary | Benshuai | fallback result and provider notes |

# API handover

/health, /api/litter-options, /api/litter-reports,

/api/litter-recognize, /api/litter-heatmap, /api/cleanup-missions,

/api/cleanup-evidence and /api/community-progress are active.

Earlier sample routes are available only through Git rollback tags.

# Integration steps

- Branch from main and make a small change.

- Review for secrets, broken code or API mismatch.

- Merge safe work, run the full flow and fix real failures.

- Deploy from main; record commit, time, URL and synthetic input.

Render uses DATABASE_URL. Keep LITTER_RECOGNITION_ENABLED=false unless a

private HTTPS provider has been reviewed. Never commit a key or collect real

reporter details.