# Team 04 — Marine Project Social Contract

# Shared goal

We will build a small, useful and honest marine-observation MVP. We will keep the reporting flow simple, use public or synthetic data, and make the limits of every result visible.

# Values

| Value | How we show it |
| --- | --- |
| Respect | Listen without interrupting and give specific, kind feedback. |
| Inclusion | Make space for every member to explain their work and raise concerns. |
| Accountability | Keep one owner and one next action for every task. |
| Early communication | Raise blockers when they appear, not on the deadline. |
| Evidence | Record decisions, sources, tests and deployment results. |
| Sustainable pace | Reduce scope before asking people to work through the night. |

# Working agreement

WhatsApp is for short updates and urgent questions. Drive/PGP stores the durable document or evidence.

A decision that changes scope, data, safety wording or deployment is recorded in `docs/DECISIONS.md` within 24 hours.

Each GitHub change uses a feature branch, a quick review, a merge, an integrated test and then deployment.

`Checks (0)` alone is not a merge blocker. Secrets, non-running code, destructive database changes and breaking API changes remain blockers.

The team works with synthetic/public data only. No one uploads personal identifiers or private observations.

If a task may be late, the owner tells the group early so we can reallocate, reduce scope or set a new time.

# Decision and conflict path

1. Discuss the issue directly with the person involved.

2. If it affects the whole project, Huang facilitates a short team discussion and records the decision.

3. If no agreement is reached, use a majority vote and record the domain owner's technical advice.

4. Escalate wellbeing or serious conduct issues to the mentor or Unit Coordinator.

# Review schedule

Before each demo: check scope, source labels, data boundary, owner and next action.

After each merge: run the integrated Report → API → Database → Results path.

At the end of each studio: record what worked, what needs changing and the next concrete action.

# Sign-off

This contract is a working agreement for the Marine Observation MVP. It can be amended when the team records the reason and the new decision in the PGP.